## Slide 1: Product Engine & POS Implementation Approach Analysis (HKG)
# | Considerations | Impact | Option 1 Multi-phase product migration (10 to 70 in 2 yrs) POS revamp post product migration | Option 2 Multi-phase product migration (10 to 70 in 2 yrs) Accelerate POS revamp in 2024 | Option 3 One-off product migration in 2024 (70 shelf products) Accelerate POS revamp in 2024 | Option 4 No product migration. New products only Enhance existing POS
1 | Risk and impact of delays in implementation of Product Engine and product migration (impact product rollout and POS integration) | Medium | 2 | 2 | 3 | 0
2 | Risk and impact of delays in revamp of POS (new POS implementation itself and rebuilding legacy eBao product logic if any) | High | 1 | 5 | 3 | 1
3 | Risk of poor POS quality due to rebuilding of legacy eBao product logic | High | 0 | 3 | 0 | 0
4 | Cost to implement Product Engine (Insurmo) and migrate products | High | 3 | 3 | 3 | 2
5 | Cost to support parallel product implementation in legacy eBao and new Product Engine (Insurmo) before Insurmo rollout | Medium | 0 | 0 | 2 | 0
6 | Cost to revamp POS | High | 3 | 3 | 3 | 2
7 | Cost to rebuild legacy eBao product logic in new POS (throw away work) | High | 0 | 3 | 0 | 0
8 | Cost to enhance POS to support NB ops efficiency increase and NB STP | High | 4 | 2 | 2 | 5
9 | Sustain 25% CAGR with constant NB operation cost (workforce) | High | 3 | 5 | 5 | 1
10 | Faster product to market | High | 3 | 5 | 5 | 3
11 | Enable 1 core system strategy across HKG and GBA | High | 4 | 4 | 5 | 2
Risk
Cost
Benefit
Recommend
* All implementation options assume there must be 1 and only 1 POS for new business. Cannot ask agents to use legacy POS to sell existing products and new POS to sell new / migrated products

## Slide 2: Product Engine & POS Implementation Approach Recommendation (HKG)
4 Approaches
11 Areas of Consideration
Recommend Option 3
Option 1
10 shelf products in new P.E. (2024)
70 shelf products in new P.E. (2025)
POS revamp (2025)
Option 2
10 shelf products in new P.E. (2024)
POS revamp (2024)
70 shelf products in new P.E. (2025)
Option 3
70 shelf products in new P.E. (2024)
POS revamp (2024)
Option 4
New P.E. for new products only (2024)
Existing POS
Risk
Cost
Benefit
(3)
(10)
(10)
Risk
Cost
Benefit
(10)
(11)
(14)
Risk
Cost
Benefit
(6)
(10)
(15)
Risk
Cost
Benefit
(1)
(9)
(6)
Cons
Timeline pressure to complete 70 shelf product migration in 2024
Timeline pressure to revamp POS in 2024
Parallel product implementation in legacy eBao and Insurmo may be necessary to mitigate schedule / timeline risk
Pros
Accelerate Product Engine and POS transition to complete in 2024
Little throw away work
Greatest strategic benefits (CAGR 25% with constant ops cost, speed to market)
Cons
Cost advantage is insignificant
Strategic benefit is low (unable to sustain CAGR of 25%)
Future implementation to support 1 core system will result in same risk and cost as option 1 to 3
Pros
Least risk
Moderate gain in product implementation speed to market
Cons
Greatest schedule and quality risk in POS revamp due to rebuilding of legacy eBao product logic
Sizable amount of throw away work
Potential loss of momentum to migrate rest of 70 shelf products post 2024 due to other business priorities
Pros
Accelerate transition in 2024
High alignment to strategic benefits
Cons
POS revamp not until 2025
Pressure on ops workforce and cost with GARC of 25%
Potential loss of momentum to migrate rest of 70 shelf products post 2024 due to other business priorities
Pros
Relatively low risk approach
Moderate alignment to strategic benefits