## Slide 1: Life Business Foundation (Day 1) - End to End
Policy Administration
Digital Backbone – Data Platform and Data APIs
Distribution
Customer
Marketing
Operation, Contact Center
Partner
Solution
EMMA
Sales Tool
Customer Service CRM
(SFDC : Service.cloud)
CTI Integration
Distribution CRM & Sales Management
(SFDC : Sales.cloud or Force.com)
iPro - LIFE
Sales
Activity Mgmt
Lead / Campaign
Sales Aid
Document
eMail / Calendar
Portfolio
Enquiry
&
Registration
Interaction
Self
Service
STP
SNS
Customer
Service
Site
Customer Service – LIFE, GI, Health
Policy
Claim
Payment
Data Management
Core Database
MDM
Customer
24/7
Internal
External
Analytics
Risk
Finance
DATA PLATFORM
Life Core
Policy Administration
+ RCMS
Existing Products
(End to End)
FAST IT Platform
BB1
Gemini
New Products
+ Migrated Products
(End to End)
Product Engine
(InsureMO Product Factory)
LIFE PRODUCT Configurator
Claims
LIFE Claim - Existing Products
(FileNet/WFI)
P&C Claim
(CoverGo)
Health / Group
(TBD)
Corporate
WebSite
MOBILE
DIGITAL
UI/UX
Content
Management
Core Peripheral Systems
INPUT
FAX/FILE
Commodity Platform
HR (YES)
Oracle Fusion
Employee Portal
ONE
LMS
G/L Copernic
SAP
G/L
PeopleSoft
Sun Systems
Procurement
APS
Investment
Portfolio Mgmt
SHIP (SAP)
Actuarial / RISK
CAMP
PROPHET
FINANCE
MIS
(QlikView)
IT / Project Management
EA Tool, SDLC, PPM, CMDB, Testing
Service Ticket Management
ETL
UDM (FILE EXCHANGE)
INFORMATICA POWER/CENTER
INTERNAL
EXTERNAL
IAM
Access/Authorization
Data Integration
Search (Elastic Search)
AXA.xx
Contento
Mobile Factory
BlueMIX
APIs
B2B Batch
Data
Exchange
SFDC
Banks
*HSBC etc.)
INPUT
3rd Party
Reporting
Database
AURA Medical AUTO
Underwriting
Intelligence Engine
Customer
Behavior Data
Telematics
Social Behavior
Market
Finance Data
Provider
Service Provider
Network Provider
Corp/Employer
Panel/Hospital
Mobile/WEB
Java OpenShift
PHP/GOOGLE
Java Script
Marketing CRM
(SFDC : Market cloud)
Campaign
Implementation
Monitoring
Campaign
Planning
Analytics
Analytics TOOL
InsureMO
Events Publish
Policy Change etc.
CoverGO – P&C
InsureMO – Insurance APIs
– Product, Policies …
Servicing Case Mgmt.
Gemini –
Workbench
New Biz
Workbench
CS
Workbench
Claim
Workbench
UW
Workbench
API Integration of 360 View of the Customer
InsureMO Common Services
Workflow Definition
Rule Engine
Event Collector
(Real-time)
Digital Servicing Portal
Notification
LIFE Claim – New/Migrated
Products (GeminiI Workbench)
Workflow
Imaging
FileNet (Existing)
Workflow
Imaging
UW Workbench (New)
OUTPUT
MCS (Existing)
OUTPUT
GMC (New)
Document
Management
System - FileNet
Document
Management
System - InsureDoc

## Slide 2: New Business – Reference Architecture
SFDC UW CASE MANAGEMENT
Security
GROUP IAM
ECM - storage
Content
Storage/
DMS
InsureDoc
Monitoring
OPERATION & INFRASTRUCTURE
LIFE
P&C
Health
Profile
Agent
Provider
Quotation
Key
Claims
Key
Document
Key
Policies
Key
Big Data
& SFDC Key
Master Customer ID, Index, Keys
Data Protection
DLP / Encryption
Identity Management
SSO Access Mgmt
WEB Application Firewall
Informatica MDM v10
Infra Vertical
Output
Letter
GMC
ECM - output
Auto-UW
AURA
AML
Norkom
InsureMO
Product
Factory
SFDC
LIFE
NB
Case
Mgmt.
Life
New Business
Data
Business Rules
LIFE Sales
Sales CRM
Sales Tool
LIFE NEW Business UW CASE
Lead Plan / Data
Lead Assignment
Customer Check
Plan Activity
Prepare
Communication
Product Brochure
Video
Through Activity Folder
Financial Need Analysis
Product & Benefit Illustration
eApplication (Integrate with
AURA Medical Questionnaire)
ePayment + eSignature
online SYNC
Financial Need Analysis
Product & Benefit Illustration
eApplication (Integrate with
AURA Medical Questionnaire)
ePayment + eSignature
Offline
OnLine
Submission
(with Customer Receipt)
Update Sales CRM Quotation status
Sales API
Prospect Customer
Update Prospect
Update Quotation
Status
Update Lead Status
AURA API
UI/UX
PRODUCT
Validation
Calculation
Document
email/SMS
SSO/IAM
Direct Connect
Direct Connect
iConnect
STP
STP
Application Monitoring
Refer above (3)
Case Mgmt
MDM (SVOC)
Business Rules
Case Mgmt
Policy Admin
Product Configuration
Application DB
ETL
Customer API
Customer SVOC
Customer Details
INPUT Data to AURA
Collect Policies
Aggregate
Sum Assured Total
Collect Claims
OUTPUT Data from AURA
Document API
Submission & Policy Issuance API
eSubmission
Collect all inputs from AURA
Record Application
Submit Application
Create Case Event
Payment Record API
AML Norcom API
Document API
Assign Policy Number
Update Application Status
Request Policy Issuance
Submission API + AURA API
Counter Offer from AURA
1
3
5
6
7
8
2
9
10
11
12
14
15
16
13
4
API GATEWAY
EIP
SFDC UW CASE MANAGEMENT
Manual Check Step 2
AUTO - NORCOM AML Check
MANUAL UW CASE EVENT
Manual Check Step 1
Follow-up / Count Offer
Register full NB/UW Cases for KPI
Request Policy Issue (Approve)
Policy Issue
Update RLS / NB DB / CRM
UI/UX
Case Process
Allocation
Workload
Balance
KPI LOG
NB Status
email/SMS
SSO/IAM
STP
STP
STP  Manual
STP
2
STP
Will be decommissioned
Gemini
Cache DB

## Slide 3
Tasks | Sub-tasks | Deliverables | Budget | Responsible Parties
Migration and New Product Launch Strategy Definition | - | Define migration strategy on: Prioritize existing products to new foundation(end-to-end) based on criteria Selection of pilot product/s to be migrated Define migration options for justification Get approval (GARB, technology board) on the migration strategy and approach | 2M | Internal: Transformation Team – engage PDD, OPS, Dist. External: Consultant Firm
Definition of Target Operating Model (TOM) on new foundation | - | Define Target Operating Model for End-to-End Operation ride on new foundation | 2M | Internal: Transformation Team – engage PDD, OPS, Dist. External: Consultant Firm
Foundation Implementation | NB Workbench | Implement Operation Workbench (incl. UI/UX, Workflows, Rules) for end-t0-end policy administration of new/migrated products: New Business Underwriting Claim Customer Service (Interface with Service Cloud) | 20M | 
 | UW Workbench |  |  | 
 | CS Workbench |  |  | 
 | Claim Workbench |  |  | 
 | Output Management – Inspire Flex/Inspire Evolve | Implement Inspire Flex for output management instead on MCS for new/migrated products’ communication |  | 
 | DMS - InsureDoc | Implement InsureDoc as Document Management System for new/migrated policies correspondences |  | 
Integration | InsureMO APIs – Insurance Services | Implement full cycle Insurance APIs for channels incl. e-submission, policy alternation …etc. | 20M | Internal: Transformation Team, External: eBAO
 | InsureMO APIs – Product Services | Implement Product APIs for channels incl. illustration (inforce/proposal), basic/rider plan enquiry, premium calculation etc. |  | Internal: Transformation Team, External: eBAO
 | Inspire Flex <-> InsureMO <-> Gemini | Enable integration from Gemini to Inspire Flex for output communication data via InsureMO data sync. |  | Internal: Transformation Team, External: eBAO, GMC SI
 | Inspire Flex <-> InsureMO <-> InsureDoc | Enable integration from Inspire Flex to InsureDoc for Correspondences via InsureMO APIs |  | Internal: Transformation Team, External: eBAO, GMC SI
 | Germini (DB) <-> ETL (for MDM) | Build MDM related data synchronization via Informatica ETL |  | Internal: Transformation Team, Data & APIs Team, External: eBAO

## Slide 4
Tasks | Sub-tasks | Deliverables | Budget | Responsible Parties
Integration | InsureMO APIs – Insurance Services | Implement full cycle Insurance APIs for channels incl. e-submission, policy alternation …etc. |  | 
 | InsureMO APIs – Product Services | Implement Product APIs for channels incl. illustration (inforce/proposal), basic/rider plan enquiry, premium calculation etc. | i | 
 | Inspire Flex <-> InsureMO <-> Gemini | Enable integration from Gemini to Inspire Flex for output communication data via InsureMO data sync. |  | 
 | Inspire Flex <-> InsureMO <-> InsureDoc | Enable integration from Inspire Flex to InsureDoc for Correspondences via InsureMO APIs |  | 
 | Germini (DB) <-> ETL (for MDM) |  |  |