## Slide 1: Core System Modernization Proposal (for AXA)

## Slide 2: Products Externalization Approaches Recommendation
2
Option 1
Risk
Cost
Benefit
Risk
Cost
Benefit
Risk
Cost
Benefit
Cons
Need significant upfront planning effort to identify pilot products
Estimated timeline : 2 yrs +
Pros
Relatively low risk approach as earlier discovery of improvement/blocking items during pilot phase
Single platform to handle product full-cycle
Product configure once for NB, PA
Greatest strategic benefits (ops cost, speed to market)
Cons
Foreseeable effort in analysis NB related day-end batch logic for NB migration
Still need 2 product setup – iPro and InsureMO Product Factory
Pros
Improve the efficiency of policy issuance by get rid of offline policy issuance
Address time to market concern on RLS’s product setup
Cons
Keep costly and inefficiency Product Setup in iPro
Moderate alignment to strategic benefits as 2 product setup are still required – iPro, InsureMO Product Factory
Pros
Relatively low risk
Less implementation cost implication
Address time to market concern on RLS’s product setup
New Products Setup in Product Factory | 
New products setup on InsureMO Product Factory | Feed product setup data from eBAO to RLS
RLS Externalization for Product setup | 
Option 2
Option 1 + Migrate New Business Module to eBAO | 
New products setup on InsureMO Product Factory | Feed product setup data from eBAO to RLS
RLS Externalization on Product setup | Migrate NB functions to eBAO Germini with NB STP to eBAO
Option 3
Option 2 + Migrate existing Products from RLS to eBAO + Build New Sales Frontend & Replace iPro Sales Tool | 
New products setup on InsureMO Product Factory | Feed product setup data from eBAO to RLS Migrate existing products with 2 phases approach: Phase 1: Migrate 1 pilot product per product type Phase 2: Migrate the rest based on phase 1’s guide
RLS Externalization for Product setup | Migrate existing products with 2 phases approach: Phase 1: Migrate 1 pilot product per product type Phase 2: Migrate the rest based on phase 1’s pattern
Build Sales Frontend ride on InsureMO Product Factory, retire iPro | 

## Slide 3: Core System Modernization Approaches Recommendation
3
Option 1
Risk
Cost
Benefit
Risk
Cost
Benefit
Cons
Higher One-off implementation cost
Pros
Significant improvement in operation cost with Omni channels operational service portal (Agency, Brokers can involved for e-Servicing)
7x24 Online for major transactional services
Maximize User experience with Omni channels operational UIs
Cons
Limited improvement in long term operation cost as Operational Flow stayed as-is
Pros
Relatively low risk
Less implementation cost implication
7x24 Online for major transactional services
Modernized Operational UIs replacing AS400 Screens
Option 2
Modernization by externalize RLS’s Servicing functions with Customized JAVA Code NB related functions in Gemini Migrate RLS’s report related function to enterprise data platform Enable e-Service Digital Platform on externalized functions enabled by InsureMO APIs | 
Implement JAVA services to cover the RLS’s Servicing functions on PA, Claim, Billing and externalize the functions via InsureMO APIs | Migrate RLS’s Reporting functions to enterprise data platform
Enable e-Service Digital Platform to replace the AS400 screen for Agency, Broker, Customer (self-service), CS, OPS to access externalized functions | Require deep drive study on RLS RPG code base study to figure out business rules to ensure externalized service fully meet the functional requirements
Modernization by migrating RLS’s NB and Servicing functions to eBAO Gemini Migrate RLS’s report related function to enterprise data platform Keep Operation Process As-is | 
Migrate Policy Admin, Claim, Billing related functions to eBAO Gemini | Migrate RLS’s Reporting functions to enterprise data platform
Replace AS400 screen by Gemini’s PA UIs but keep existing Operational Processes no change | No RLS’s externalization
Require deep drive study on RLS RPG code base study to figure out business rules to facilitate the migration | 

## Slide 4: Core System Migration Approach
Enterprise Integration
RLS
CONFIDENTIAL
Channel & Touchpoints
Report
Policy Administration
Customer App
- EMMA
One Servicing Portal for Internal, Agency, Brokers, Customers
Servicing Portal
- Salesforce
Distribution Portal - Salesforce
Billing
NB
Self-build Sales Flow Frontend
Product Setup
eBAO- InsureMO – NB, PA, Billing APIs
eBAO- Gemini
NB
RCMS
Agency
Commission Mgmt.
Offline Batch
Core Insurance APIs – for OPS e-Services to Omni Channels
New Business APIs
InsureMO – Product Factory
Product Setup
DB2
Microservice
Externalized
RLS’s functions
PA, Billing, Claim
Externalization by custom built JAVA Code:
Record the transactional record in RLS’s DB2 in case offline processing required
Refer to previous slide for Product Externalization Options
Identify the Batch Processing Logic, incorporate into the externalized online service to reduce the offline dependency
Enable the Core Insurance APIs for OPS to maximize the business values of externalized OPS functions for Omni Channels – Agency, Brokers, Customers, CS
Claim
Isolated functions (minimal dependency) e.g. Minor claim STP
Externalization of the identified functions
Functions with high dependency e.g. Premium Module
Refactor RPG Code and DB2
Externalization by setup:
Configure the NB function in Gemini
Record the transactional record in RLS’s DB2 in case offline processing required
Digital Backbone
Report
Setup RLS’s reporting related tasks:
Analysis existing RLS’s reporting requirement and build related reports in data platform
Migrate report& extraction related jobs to data platform

## Slide 5: New Products Migration Approach – End to End – Transition State (Day 1)
Product Setup for
New Business + Operation
InsureMO New Business
Product Team
IT Team
E-Submission Service:
Application (with AML check)
Record Documents
Record Payment
Product Definition
Product Type
License
Channel
Liability
…
Template Mgmt.
FNA
Proposal
Application
Doc. Mgmt.
Brochure/ Flyer
T&C
FNA
FNA Rules
Risk Type
Pricing:
Rate
Formula
Commission
BI Rules
InsureMO
- Product Factory
Product Configuration:
Calculation rules
Product/Rider Configuration
Auto-testing script
Template (FNA, BI) setup
…
Product
Spec +
Actuarial
Sheet
IAM – B2E
Legend
Function/Service enabled in Day 1
Externalization Functions
ODS/Data Vault
RLS – Non-NB Operations
DB Mapper – Customized Build
Transform Product Definition & Pricing data to RLS’s Product setup tables
Data automatically updated from Product Factory:
- Product - Definition
- Product - Pricing
Re-Illustration
NB Illustration
eBAO - Gemini
Policy Issuance
Function/Service to be enabled in End-state
GMC
Template Mgmt.
MCS
Functions to be migrated to new Platform
Re-illustration
Policy Issuance
Underwriting
Functions keep for Day 1
Core DB
Event based Data Sync.
Data Sync.
Policy (e.g. Status)
Application
Policy Servicing
Reporting
Data Vault
- Customer ..
…
As-is Data Sync.
Output Mgmt.
Existing Sales Tool
eFNA
Proposal/ Illustration for NB
eApp
Commission
RCMS
Agency Commission Mgmt.
eSubmission
EIP/NBDB
WFI – U/W Case
Mgmt.
Document
Management
Workflow Imaging
Underwriting
eSubmission for New Products’ applications
Servicing CRM
Servicing Cases Mgmt.
NBDB
Function/Service without impact in Day 1
Norkom
AML
 | New Integration Flows
1 | Product Factory -> RLS: Product Definition & Pricing Sync.
2 | Sales Tool->New e-Submission Service: NB Application, Payment & Documents
3 | New Submission Service -> AML
4 | eBAO – Gemini ->WFI: Underwriting Cases Mgmt.
5 | eBAO – Gemini ->RLS: Create Policy for Servicing
6 | InsureMO ->Core DB: Data Sync. On Policy (NB Stage)
2
1
3
5
4
6
1
Template Mgmt.
Output Mgmt.

## Slide 6: Existing Products Migration Approach – End to End – Transition State (Day 1)
Product Setup for
New Business + Operation
InsureMO New Business
Product Team
1
IT Team
2
E-Submission Service:
Application (with AML check)
Record Documents
Record Payment
Product Definition
Product Type
License
Channel
Liability
…
Template Mgmt.
FNA
Proposal
Application
Doc. Mgmt.
Brochure/ Flyer
T&C
FNA
FNA Rules
Risk Type
Pricing:
Rate
Formula
Commission
BI Rules
InsureMO
- Product Factory
Product Configuration:
Calculation rules
Product/Rider Configuration
Auto-testing script
Template (FNA, BI) setup
…
Product
Spec +
Actuarial
Sheet
IAM – B2E
Legend
Function/Service enabled in Day 1
Externalization Functions
ODS/Data Vault
RLS – Non-NB Operations
Invoke Product Factory APIs – Customized Build
Transform RLS’s Product Definition & Pricing data to Product Factory API’s input
Data automatically updated from Product Factory:
- Product - Definition
- Product - Pricing
Re-Illustration
NB Illustration
eBAO - Gemini
Policy Issuance
Function/Service to be enabled in End-state
GMC
Output Mgmt. –
Policy Pack
MCS
Functions to be migrated to new Platform
Re-illustration
Policy Issuance
Underwriting
Functions keep for Day 1
Core DB
Event based Data Sync.
Data Sync.
Policy (e.g. Status)
Application
Policy Servicing
Reporting
Data Vault
- Customer ..
…
As-is Data Sync.
Output Mgmt.
Existing Sales Tool
eFNA
Proposal/ Illustration for NB
eApp
Commission
RCMS
Agency Commission Mgmt.
eSubmission
EIP/NBDB
WFI – U/W Case
Mgmt.
Document
Management
Workflow Imaging
Underwriting
eSubmission for New Products’ applications
Servicing CRM
Servicing Cases Mgmt.
NBDB
Function/Service without impact
Norkom
AML
 | New Integration Flows
1 | RLS->Product Factory: Product Data Sync. with extraction script connecting DB2
2 | Product Factory->InsureMO APIs: Transform product data to InsureMO format and import to InsureMO via APIs
3 | Sales Tool->New e-Submission Service: NB Application, Payment & Documents
4 | New Submission Service -> AML
5 | eBAO – Gemini ->WFI: Underwriting Cases Mgmt.
6 | eBAO – Gemini ->RLS: Create Policy for Servicing
7 | InsureMO ->Core DB: Data Sync. On Policy (NB Stage)
3
4
6
5
7
2
Extract RLS’s Product Data Files
1

## Slide 7: Foundation (Day 1) - End to End
InsureMO
Product Setup for
New Business + Operation
InsureMO New Business
Product Team
1
IT Team
2
E-Submission Service:
Application (with AML check)
Record Documents
Record Payment
Product Definition
Product Type
License
Channel
Liability
…
Template Mgmt.
FNA
Proposal
Application
Doc. Mgmt.
Brochure/ Flyer
T&C
FNA
FNA Rules
Risk Type
Pricing:
Rate
Formula
Commission
BI Rules
InsureMO
- Product Factory
Product Configuration:
Calculation rules
Product/Rider Configuration
Auto-testing script
Template (FNA, BI) setup
Illlustration
Product
Spec +
Actuarial
Sheet
IAM – B2E
Legend
Function/Service enabled in Day 1
Externalization Functions
ODS/Data Vault
Gemini – Non-NB
Re-Illustration
NB Illustration
Gemini - NB
Policy Issuance
Function/Service to be enabled in End-state
MCS
Output Mgmt. –
Policy Pack
Core DB
Event based Data Sync.
Data Sync.
Policy (e.g. Status)
Application
Policy Servicing
Reporting
Data Vault
- Customer ..
…
Existing Sales Tool
eFNA
Proposal/ Illustration for NB
eApp
RCMS
Agency Commission Mgmt.
eSubmission
EIP/NBDB
WFI – U/W Case
Mgmt.
Document
Management
Workflow Imaging
Underwriting
eSubmission for New Products’ applications
Servicing CRM
Cases Mgmt.
NBDB
Function/Service without impact
Norkom
AML
 | New Integration Flows
1 | RLS->Product Factory: Product Data Sync. with extraction script connecting DB2
2 | Product Factory->InsureMO APIs: Transform product data to InsureMO format and import to InsureMO via APIs
3 | Sales Tool->New e-Submission Service: NB Application, Payment & Documents
4 | New Submission Service -> AML
5 | eBAO – Gemini ->WFI: Underwriting Cases Mgmt.
6 | eBAO – Gemini ->RLS: Create Policy for Servicing
7 | InsureMO ->Core DB: Data Sync. On Policy (NB Stage)
3
4
6
5
7
Claims
Re-Insurance
Gemini –
Workbench
Claims Process Mgmt.
NB Process Mgmt.
CS Process Mgmt.

## Slide 8: Foundation (End State) - End to End
Product Setup for
New Business + Operation
InsureMO New Business
Product Team
1
IT Team
2
E-Submission Service:
Application (with AML check)
Record Documents
Record Payment
Product Definition
Product Type
License
Channel
Liability
…
Template Mgmt.
FNA
Proposal
Application
Doc. Mgmt.
Brochure/ Flyer
T&C
FNA
FNA Rules
Risk Type
Pricing:
Rate
Formula
Commission
BI Rules
InsureMO
- Product Factory
Product Configuration:
Calculation rules
Product/Rider Configuration
Auto-testing script
Template (FNA, BI) setup
…
Product
Spec +
Actuarial
Sheet
IAM – B2E
Legend
Function/Service enabled in Day 1
Externalization Functions
ODS/Data Vault
RLS – Non-NB Operations
Invoke Product Factory APIs – Customized Build
Transform RLS’s Product Definition & Pricing data to Product Factory API’s input
Data automatically updated from Product Factory:
- Product - Definition
- Product - Pricing
Re-Illustration
NB Illustration
eBAO - Gemini
Policy Issuance
Function/Service to be enabled in End-state
GMC
Output Mgmt. –
Policy Pack
MCS
Functions to be migrated to new Platform
Re-illustration
Policy Issuance
Underwriting
Functions keep for Day 1
Core DB
Event based Data Sync.
Data Sync.
Policy (e.g. Status)
Application
Policy Servicing
Reporting
Data Vault
- Customer ..
…
As-is Data Sync.
Output Mgmt.
Existing Sales Tool
eFNA
Proposal/ Illustration for NB
eApp
Commission
RCMS
Agency Commission Mgmt.
eSubmission
EIP/NBDB
WFI – U/W Case
Mgmt.
Document
Management
Workflow Imaging
Underwriting
eSubmission for New Products’ applications
Servicing CRM
Servicing Cases Mgmt.
NBDB
Function/Service without impact
Norkom
AML
 | New Integration Flows
1 | RLS->Product Factory: Product Data Sync. with extraction script connecting DB2
2 | Product Factory->InsureMO APIs: Transform product data to InsureMO format and import to InsureMO via APIs
3 | Sales Tool->New e-Submission Service: NB Application, Payment & Documents
4 | New Submission Service -> AML
5 | eBAO – Gemini ->WFI: Underwriting Cases Mgmt.
6 | eBAO – Gemini ->RLS: Create Policy for Servicing
7 | InsureMO ->Core DB: Data Sync. On Policy (NB Stage)
3
4
6
5
7
2
Extract RLS’s Product Data Files
1

## Slide 9: Reference Life Insurance Capabilities Mapping (End State)
Notation
New Business & Case Management
CONFIDENTIAL
Channel & Touchpoints
Shared Services
Administration & Customer Service
Illustration
Payment Management
Payout Administration (Claim, Dividend … etc.)
Policy Administration
Business Rule Engine (Product, FNA Rules etc.)
Customer App
- EMMA
One Servicing Portal for Internal, Agency, Brokers, Customers
Servicing Portal
- Salesforce
Distribution Portal - Salesforce
E-Application
Product Configurator
AML
Technical Foundation
Underwriting
As-is: iPro Toolkit , To-be: eBAO – InsureMO (NB)
As-is: RLS+WFI+ AURA
To-be: New
UW Engine & Case Management Solution
eBAO – InsureMO
Product Factory
Key Life Insurance Capability
Template & Output Mgmt.
As-is: MCS, To-be: GMC
Agency Sales Tool
iPro->Self-build Sales Flow
As-is: RLS,
To-be: Externalized JAVA Code
Payment Gateway –
e.g. Stripe
eBAO – InsureMO (PA)
Norkom
Enterprise Integration
Application Monitoring/Logging
IAM – B2C, B2A, B2B
Cloud Foundation / Infrastructure
New Solutions
Solutions with Migration
Frontend Framework
As-is Solutions